JioBharatIQ — Product Metrics Context

Owner: Sridhar · Status: Synthesis · Last updated: 2026-05-10

This file is the context wrapper around the metrics work — it ties the canonical source docs (Product Mesh, Goals GA, FnF Dashboard, Lifecycle Framework) together with current ownership, milestones, and operational state. The actual product metrics tree lives in metrics-tree.md. The Bharat resonance framework lives in bharat-metrics.md. Non-product metrics tracks (Growth, Data, A/B, Unit Economics, Customer Lifecycle, etc.) live in non-product-metrics.md.

The crystallised view

The metrics framework already exists. It is not one document — it is four, layered, by altitude:

1	
      Vision / Mission / Success — JBIQ Product Mesh.docx (Mar 2026, GA-defining)

2	
      Org goals (10) cascaded to Pods (10), with Beta + GA targets — JBIQ Goals — GA Pod Cascade.md + JBIQ_Goals_GA.docx (May 8, 2026, draft v0.5, awaiting Rushabh + Naroo review)

3	
      Lifecycle framework (8 stages) + comms triggers — JBIQ_User_Lifecycle_Framework_v1.0.docx (Apr 2026, Sridhar's)

4	
      Operational surface (FnF dashboard, 8 sections, ~150 metrics, instrumented across 6 systems) — JBIQ_FnF_Metrics_Working.xlsx (Apr 2026)

The work for this folder is not to draft a new framework — it is to: - Crystallise the single operational North Star - Map every metric to a layer + owner - Track instrumentation gaps blocking May 15 FnF wave 1 - Calibrate provisional thresholds (X, Y) from FnF cohort data

1. Vision and Success (from Product Mesh)

Vision: Democratize intelligence for 1.4 billion Indians — making AI abundant, affordable, and accessible to every Indian, in every language, across every domain of daily life.

Success: "When users say 'my day just works better' without thinking about the technology."

Underlying principle (P7): Build for the loop, not the visit. The measure of a product working is organic return without push.

2. The Operational North Star

Of the 10 org goals, Goal 4 is the operational North Star — it is the only goal that directly tests P7 at scale, and it captures both the core promise (the product works) and the loop principle (it works without being pushed).

Goal 4 — Consumer Outcomes

Milestone

Target

Beta (by June 30, 2026)

25–30% of monthly users return daily without a push trigger AND 70%+ of tasks initiated are resolved

GA (within 60 days of launch)

40%+ return daily without push AND 80%+ tasks resolved

Why this and not MAU: Goal 1 (1M MAU at GA) is the reach outcome; it can be hit with paid acquisition and push spam without the product working. Goal 4 measures whether the loop works.

Composite framing (FnF dashboard's "Engagement North Star"): DAU × Sessions/User — combines reach and depth in one number.

3. The 10 Org Goals (cascaded targets)

From JBIQ Goals — GA Pod Cascade.md (May 8, 2026, draft v0.5).

#

Cluster

Beta (June 30, 2026)

GA (within 60 days)

1

Market Reach

50K+ Reliance/Jio employee MAU

1M+ MAU within 90 days

2

Market Reach

10+ signature experiences across 3+ domains, D7 ≥25%, ≥1 at L3

15+ across 5+ domains, D7 ≥40%

3

Consumer Outcomes

30%+ first-session task completion

40%+ first-session task completion

4

Consumer Outcomes

25–30% organic daily return + 70%+ task resolution

40%+ organic daily return + 80%+ task resolution

5

Platform Capability

8+ languages at parity with benchmark WER

12+ languages beating benchmark by 5%+

6

Platform Capability

95%+ eval pass · stable at 25K concurrent

99%+ eval pass · stable at 100K concurrent

7

Scale Readiness

3+ Jio partners powering ≥25% queries

5+ partners powering ≥40%

8

Scale Readiness

1+ new SE/month, partner-built or autonomous

2+ new SE/month, autonomous

9

Scale Readiness

3+ external partners live, ≤7-day compliance

5+ external partners, 3+ new/month

10

AI-Native Org

70%+ org using AI tooling

100% org using AI tooling

4. Pod Cascade — Who Owns What

Layered by floor (per Product Layers + Pod Cascade). Sridhar is sole owner of Core Experience.

Top Floor — Experience

Pod

Owner

Owns

Supports

Core Experience

Sridhar

Goal 4 (return rate)

1, 2, 3

Vertical Experience

Sridhar

Goal 2

4, 8

Partner Experience

Sushant

Goals 7, 8, 9

2

Middle Floor — Capability

Pod

Owner

Owns

Supports

Agentic Orchestration

Bharat

Goal 3, Goal 4 (task resolution)

6

Speech / Voice

Anmol

Goal 5

4

Memory / Personalisation

Karan

—

3, 4

Bottom Floor — Foundation

Pod

Owner

Owns

Supports

Data

Vinay

—

All 10

DevOps

(TBC)

Goal 6 (capacity)

All

Evals + Trust

Karan

Goal 6 (quality)

All

Cross-cutting

Pod

Owner

Owns

Business / GTM

(TBC)

Goal 1

AI-Native Org

All pods

Goal 10

5. Core Experience — My Pod's Six Beta-to-GA Commitments

These are mine to deliver. Pulled verbatim from the Pod Cascade.

Goal

Beta target

GA target

First-session activation

50%+ first-time users issue ≥1 query

70%+

Organic daily return

25–30% of monthly users return daily without push

40%+

Experience discovery

40%+ discover ≥2 SEs in first week

60%+

Satisfaction (NPS)

NPS ≥30 (≥30% survey response)

NPS ≥50

Homepage performance

≤3s p95 at 25K concurrent

≤2s p95 at 100K concurrent

D7 retention signal

Top 3 driver experiences + top 3 drop-offs identified by Beta exit

D7 retention ↑ ≥5pp over Beta baseline

6. Lifecycle Framework (8 stages, drives comms)

From JBIQ_User_Lifecycle_Framework_v1.0.docx (Apr 2026, mine). Stages are defined by intent signals, not days. Day markers are intervention windows.

Onboarding → Activation → Engagement → Retention(Prompted) → Retention(Organic)

│                  │

↓                  ↓

Re-engagement ← Uninstalled → Winback

│

↓

Advocacy (outcome layer)

Critical metric — Habit Formation Rate: % of Prompted users who become Organic within 60 days. A consistently low rate signals the product loop needs strengthening, not more comms. This is the single best integrative health signal for P7.

Companion engineering brief: JBIQ_CT_WA_Instrumentation_Spec_v1.0_1.docx — 14 CleverTap events, 9 user properties, 11 campaign configs. Pre-FnF instrumentation checklist defined.

7. FnF Operational Dashboard (May 15 – June 12, 2026)

From JBIQ_FnF_Metrics_Working.xlsx. Two waves (May 15, May 29). Target: 3,000–4,000 active users across waves.

Eight sections, ~150 metrics

Section

What it measures

A

Top of Funnel

Reach → Acquisition → Onboarding → Activation

B

Engagement

Sessions, Depth, Breadth (incl. Engagement North Star = DAU × Sessions/User)

C

Retention & Lifecycle

Cohort returns (D1/D3/D7/D14/D21), inactive thresholds

D

User Profiling

Cohort, Modality, Language, Device, Permissions

E

Persona / Vertical FnF Marquee

19 personas/tools — Attempt %, Completion %, 24hr Return

F

Quality, Performance, Ops

Thumbs up/down, NPS, eval scores, hallucination, latency, crash, uptime

G

Voice Performance

Voice session %, abandonment, ASR WER

H

Campaigns & Nudges

PN/WA delivery, CTR, post-click action

FnF gate metrics

•	
      D3 organic return ≥22% (W1) / ≥18% (W2) — primary early signal

•	
      D7 return ≥15% — gate for Wave 2 open (May 22)

•	
      DAU/MAU ≥30% at D30 (no Alpha baseline)

•	
      NPS ≥50 at D7 + D21 surveys (≥80% completion target)

•	
      Crash rate <1% per 100 sessions

•	
      p95 latency <2,000ms (Alpha p90 was 26s — hard requirement to beat)

•	
      AI resolution rate ≥99%

Magic number hypothesis (FnF activation)

"3 tasks, 2 domains, 7 days" — % of D7 users with 3+ flows ≥40% predicts D7 organic return. Validating this in FnF.

19 FnF personas/tools tracked individually

Personas: Cricket Companion · Rashifal/Kundali · Devotion (Aarti/Sankalp/Mandir/Sandesh) · Interview Prep · English Learning · Microlearning · Govt Exam Prep · Daily News Reader · Fact Check Shield · Market Pulse · Apna Dost · Saheli · Jaankaar Bhaiya · Subah Ka Saathi Tools: Create Image · Edit Image · Email/Message Writer · Analyse Document · Translate

Each tracked: Attempt Rate %, Completion Rate %, 24hr Return % (P0 priority on first two, P1 on third).

8. Instrumentation Stack

Six systems, joined on user_id and session_id. Per Goal 7 (Data): all sources must be joined within 15 min at Beta, 5 min at GA.

System

Role

Firebase / GA4

Mobile events (app launch, prompts, taps, permissions, crashes)

Langfuse

LLM traces, eval scores, hallucination, ASR/TTS performance

Databricks

Joined event/user data, cohort analytics, retention curves

CleverTap

Lifecycle campaigns, PN/WA delivery, segmentation

New Relic

Backend latency, error rate, uptime

Crashlytics

Mobile crash and ANR monitoring

(GrowthBook)

Experimentation — blocked at FnF, InfoSec gating

Goal 7 (Data, Vinay): Every metric in this doc has a live dashboard openable in ≤10s by Beta exit. Self-serve analytics: any team member creates a dashboard in <2 min.

9. Critical Instrumentation Gaps — Block FnF May 15

From the FnF Metrics xlsx "Instrumentation Gaps" sheet. All P0 must be resolved before Wave 1 opens.

Metric

Gap

Owner

Avg Session Duration

session_start/end timestamps not in Firebase

App + Firebase

Task Completion Rate

No completion signal defined

Product + Langfuse

First-Try Success / Rephrase Rate

Rephrase detection not built

Langfuse

Language on prompt_submitted

Language param missing from all Firebase events

App instrumentation

Turn-level join (trace_id)

trace_id missing — #1 instrumentation gap

App + orchestrator

Mid-Session Drop-Off Rate

No session-end event for abandoned sessions

Firebase

Feature Penetration

agents_used ≥2 derived metric not built

Databricks

Family cohort identification

No referral link — cannot flag family vs employee

Registration flow (Open Q1)

Channel attribution tagging

Source channel not captured at allow-list registration

Registration flow (Open Q2)

Push campaign → session join

push_notification_tapped event not built

App + CleverTap ETL

P1 gaps (can defer): Time to Activation, City Tier/State/City, Age/Gender, Persona ID on events, Domain field rename, Fallback to English Rate, GrowthBook variant assignment.

10. Open Questions (status as of 2026-05-09)

#

Question

Decision needed from

Q1

Family cohort identification at registration — referral link mechanic?

Sridhar + Registration flow team

Q2

Channel attribution tagging — how is source captured at allow-list?

Sridhar + GTM

Q3

Calibrate X (day) and Y (query) thresholds in lifecycle framework from FnF cohort data

Sridhar + Vinay (after Wave 1)

Q4

Loop-level reporting (Daily / Task / Life cuts per Product Mesh) — does the data layer support this from Wave 1?

Vinay

Q5

Speech / Voice pod owner — not named in Pod Cascade

Naroo

Q6

DevOps pod owner + Business/GTM pod owner — not named

Naroo

Q7

"Bharat Pulse" dashboard — referenced in concept note as the always-on Sridhar/Analytics view; design and cadence not specified

Sridhar + Vinay

Q8

Goals GA doc is awaiting Rushabh + Naroo review (draft v0.5, May 8) — when does it lock?

Naroo

11. Where this leaves Core Experience for the next 6 weeks

Wave 1 opens May 15. My focus before that:

1	
      Close P0 instrumentation gaps (or accept degraded view) — coordinate with Vinay, Karan, App eng

2	
      Resolve Q1 (family cohort) and Q2 (channel attribution) — registration flow change

3	
      Define task completion signal with Bharat + Karan — currently undefined, blocks M3 and Goal 4

4	
      Confirm magic number hypothesis instrumentation — % users with 3+ flows by D7 needs agents_used ≥ 2 per session derived metric

5	
      Lock NPS survey mechanics — D7 + D21, ≥80% completion, ≥30% response

During Wave 1 (May 15 – May 22): - Watch D3 organic return and D7 return as gate metrics for Wave 2 open - Identify top 3 driver SEs and top 3 drop-off points (per Goal 6 scale-readiness for Core Experience)

Between FnF and Beta exit (June 30): - Calibrate X/Y thresholds in lifecycle framework - Diagnose any gap on Goal 4 (organic daily return) — is it onboarding, discovery, or engagement loop?

12. References

Source docs (saloni's OneDrive — 01 Product/): - JBIQ Product Mesh.docx (Mar 2026) — Vision, Success, 7 GA metrics, 3 Loops (Daily/Task/Life), 10 Signature Experiences, 5 Key Bets, scope boundaries - Product Layers/JBIQ Product Layers.pptx (Mar 2026) — Layer stack (Experiences/Intelligence/Systems), pod ownership - Product Milestones/JBIQ Goals — GA Pod Cascade.md (May 8, 2026, v0.5) — 10 org goals × 10 pods × Beta+GA targets - Product Milestones/JBIQ_Goals_GA.docx (May 9, 2026) — Same content in docx form - JBIQ_FnF_Metrics_Working.xlsx (Apr 2026) — FnF dashboard, ~150 metrics across 8 sections + instrumentation gaps - User Lifecycle/JBIQ_User_Lifecycle_Framework_v1.0.docx (Apr 2026) — 8-stage lifecycle, comms triggers, Habit Formation Rate - User Lifecycle/JBIQ_CT_WA_Instrumentation_Spec_v1.0_1.docx (Apr 2026) — 14 events, 9 properties, campaign config map - JBIQ GA Launch PRFAQ.docx (May 2026) — Public framing for GA launch - JBIQ_CLM_Strategy_Working - V3.docx (Apr 26, 2026) — CLM strategy v3 (not yet integrated into this doc)

In claudespace: - JBIQ_Onboarding_Full_Doc.md — onboarding success metrics (feeds first-session activation) - JBIQ Experience Decks/06-hooks-loops/DECK_BRIEF.md — PLG framework (Hooks/Loops/Growth) - JBIQ Experience Decks/decisions/jbiq-chat-log.md — architectural decisions, dropped S8 metrics slide context